## Slide 1
Key Achievements
Jake got the Marvelmind sensors talking to each other and working inside of their GUI software. Ammon and Jake looked into getting ROS bags working. Alex didn’t work on senior project this week
Key actions planned for the next [two weeks]
Trilateralization with the Marvelmind sensors Learn how to use ROS bag files for collecting data Use “go-to location” with Marvelmind sensors The first and last working we need to write some code to get Marvelmind sensors talking via ROS
Key risks / issues / scope changes
Ammon missed most of last week due to the snow. Alex felt like he’s put more work into senior project than the rest of us so he let Jake and Ammon “catch up”
Project milestones | Target date | Expected completion | Status
Drive bot with controller(completed 1/10/19) | 2018-Dec-8 | 2019-jan-7 | 
Drive bot with smoothing algorithm | 2018-Mar-15 | 2019-Mar-28 | 
Execute SLAM on robot | 2018-May-26 | n/a | 
Have bot autonomously find an object with computer vision | 2019-May-26 | n/a | 
Project Metrics | Status | Overall Project Status
Schedule |  | 
Budget |  | 
Risk Management |  | 
Customer/Stakeholder Engagement |  | 
Customer/Stakeholder Issues
Due to winter storm and such we haven’t gotten to meet with Mike at all.
Key Discussion Areas
Embedded systems design is eating up all our time. The lack of structure is good because we need to be able to be given an open ended problem to solve but it’s creating a lot of pressures on us to perform in ways we aren’t used to. I believe this is causing us to not work on senior project and to neglect it.
Object Recognition and Path Smoothing Robot
Team Members: Ammon Dodson, Alex Marlow, Jake McKenzie
2/7/2019